WEEK 5 PROJECT SUMMARY

Data Preparation, Feature Engineering & Baseline Model Development

HealthConnect Clinic Experience Lab  ·  AnalystLab Africa  ·  Data Science Track

# 1. What Was Planned for Week 5

Week 5 was intended to move from the Week 4 machine-learning problem definition into practical modelling. The planned work covered:

- Confirming the Week 4 prediction problem, target definition, and cancellation treatment against the live dataset

- Systematic data preparation (missing values, duplicates, data types, logical consistency, leakage review)

- Feature engineering and selection of pre-appointment predictors

- A patient-aware train/test split to prevent leakage from repeated appointments

- Training and rigorous evaluation of a logistic regression baseline

- Interpreting results and documenting limitations and Week 6 priorities

# 2. What Was Actually Completed

All core planned activities were completed and documented in the Week 5 notebook:

- Week 4 problem definition reviewed and retained (binary no-show classification; Cancelled excluded)

- Modelling population defined: 4,737 records (2,423 No-Show / 2,314 Attended) after removing 263 Cancelled

- Full data-quality pipeline executed with before/after evidence for missing values, types, consistency, and leakage

- Engineered features created (lead-time bands, previous no-show indicators/rate, distance flag, reminder flag)

- GroupShuffleSplit by patient_id implemented (zero patient overlap: 1,344 train / 336 test patients)

- Logistic regression baseline trained via a preprocessing + model pipeline

- Evaluation completed: Accuracy, Precision, Recall, F1, ROC-AUC, confusion matrix, ROC curve, coefficient analysis

- Limitations, cross-track alignment, assumption review, and Week 6 recommendations documented

# 3. Key Findings & Development Outcomes

## Baseline Performance

| Metric | Value | Interpretation |
| --- | --- | --- |
| ROC-AUC | 0.671 | Modest discrimination |
| Accuracy | 61.6% | Above ~50% chance level |
| False Negatives | 184 | Missed no-shows |
| False Positives | 187 | Unnecessary outreach risk |

## Main Predictive Drivers

- Long lead time (41–60 days) — strongest positive coefficient (+0.85)

- High previous no-show history (2+) — strong positive association (+0.47)

- Long distance to clinic — modest positive association

- Short lead time (0–7 days) — strongest negative coefficient (protective)

These patterns align with the independent Data Analytics track findings on lead time, previous no-shows, and appointment type.

# 4. Major Challenges Encountered

- Leakage control: Ensuring no post-appointment information (e.g., waiting_time_minutes, raw outcome) entered the model required explicit feature gating and documentation.

- Repeated patients: Multiple appointments per patient_id risked optimistic evaluation; GroupShuffleSplit was required to keep patients fully out of the test set.

- Feature redundancy: High correlation between prev_no_show_rate and high_prev_no_show (0.862), plus overlap between raw and engineered lead-time/distance variables, forced deliberate pruning.

- Modest signal strength: Available pre-appointment features yield only moderate discrimination (AUC 0.671), limiting immediate operational confidence.

# 5. Important Decisions Made and Why

| Decision | Rationale |
| --- | --- |
| Exclude Cancelled appointments | Cancellation is a distinct operational outcome; mixing it with attendance/no-show would distort the target. |
| GroupShuffleSplit by patient | Prevents leakage from the same patient’s history appearing in both train and test sets. |
| Drop waiting_time_minutes & raw dates | Not available (or not safely usable) before the appointment outcome; leakage risk. |
| Prefer engineered over raw history features | Reduces redundancy while retaining the behavioural signal (e.g., high_prev_no_show, lead_time_band). |
| Logistic Regression as baseline | Interpretable, stable starting point for binary classification and coefficient-level insight. |
| Multi-metric evaluation | Accuracy alone is insufficient; Recall/F1 matter for identifying potential no-shows. |

# 6. Changes to the Week 4 Approach

No fundamental change was made to the Week 4 machine-learning problem definition. The prediction task, binary target (No-Show = 1, Attended = 0), and exclusion of Cancelled appointments were retained. Strengthening occurred in execution:

- Leakage assessment was formalised and applied (features restricted to pre-appointment availability).

- Patient-level splitting was implemented rather than a simple random row split.

- Feature set was refined after redundancy and leakage review rather than using all candidate columns.

# 7. Cross-Track Collaboration Completed

Findings from the Data Analytics track were reviewed and mapped to the baseline model:

- Longer booking lead time associated with higher no-show rates — confirmed by the model’s largest positive coefficient.

- Previous no-show history predictive of future risk — confirmed by high_prev_no_show and prev_no_show_rate.

- Appointment type differences (Follow-up vs General Consultation) — weakly reflected in coefficients.

- Reminder status showed a descriptive difference; the model did not treat it as strong causal evidence.

Collaboration strengthened feature prioritisation and provided stakeholder-friendly descriptive context for the modelling results.

# 8. Remaining Work

- Broader model comparison (tree-based and gradient-boosted methods) under consistent validation.

- Cross-validation and more robust performance estimates beyond a single train/test split.

- Threshold optimisation informed by operational costs of false negatives vs false positives.

- Probability calibration assessment.

- Further feature work (selected interactions, alternative encodings) with leakage safeguards.

- External or temporal validation and a lightweight monitoring concept for any future pilot.

# 9. Proposed Focus for Week 6

Week 6 should concentrate on improving and validating the predictive approach rather than immediate deployment:

- Model enhancement — Evaluate Random Forest, XGBoost/LightGBM against the logistic baseline (reference AUC 0.671).

- Evaluation design — Introduce cross-validation; optimise the decision threshold using cost considerations; check calibration.

- Feature refinement — Test a small set of interactions (e.g., lead time × previous no-shows) and confirm they add validated value.

- Interpretability — Use SHAP (or similar) to explain individual and global predictions for clinic stakeholders.

- Operational framing — Draft a simple risk-tier framework and monitoring checklist for a possible future pilot.

Summary statement: Week 5 successfully converted the Week 4 problem definition into a documented, leakage-aware baseline model with modest but interpretable performance. The work establishes a clear evidence base and prioritised roadmap for Week 6 model improvement and validation.